Course assignment: Project methodology

In this course assignment I have used Microsoft Excel as a tool to make Gantt charts and I have used the Gantt charts template from last assignment. Totally I have 25 activities in this case and whole duration is planned in 85 days.

In Gantt charts there is 7 columns with consisting of Activity, plan start, plan duration, actual start, actual duration, responsible and percent complete. And there is a timesheet with a duration in 85 days. Responsible in this case is interaction designer, project manager, photographer, website designer and front-end designer.

The project starts with meeting with customer. The main target with this meeting is to discuss and make proposal and to be agree with how the website should be, which contents should be inside and not least to discuss the details of this collaboration. After meeting the contract will be make and should be signed with both partners. After the contract is done, the research and photograph process will begin. After we have collected enough materials and photograph, we will start to build the sketch to website and improve it that we can make a complete style tile. After that we have a prototype of the website, we will present it to customer and discuss what should be changed before we make a final version of the website and re-check with customer with the final version of style tiles. This is the part 1 of this project.

After the part 1 is done, we will start the technical part, to build this website with codes. The first step is to build a basic website without especially contents which means it is only a styled website with logo, navigation bar, background etc. After that, we will start to add contents in each website as we have made in sketches. We have also a middle process check meeting that we present to each other how long we have entered in this project and be sure that we are doing what we have planned. Is will be some check meeting before we are finished with this website. After the process is finished we need present it to our customer, and make sure that they are also satisfied with our result. We will also make changes according to our customers if they have some new ideas and concepts. After all the changes have done and we must make sure that the website does not have any bugs.

After both partners are satisfied with the final product, we can publish the website. But there is one thing which in important, is the user experiences surveys. It will help us to see the problem that we may have ignored, and some good ideas from users that might be useful. And we can make changes according the result from the surveys.

We have planned to use 85 days to complete this project and, in the fact, it was done in 82 days. It has been some small changes trough the process and it is almost done as we have planned.